Motions Approved:

- Pay all monthly bills as per invoice amount billed.

- Terminate funding of reserve accounts that have met the required USDA criteria.  Original Loan, O&M Reserve.  Reserve funding reduced by $691.

- Eliminate check writing to fund all reserve accounts and accept new method of electronic fund transfers from General Operating Account to required reserve accounts.

- Agreement to provide water to hunting clubs as part of NW expansion

Discussion Topics:

- North Wilderness project status.

  - Loop around subdivision completed, dress work site and begin meter box installation.

  - After Thanksgiving, begin setting up to bore under the lake.

- Senator approval letters for NW funds, submitted FP&C.

- Water service for hunting clubs as expansion of NW project.

- Bank account changes and upgrades. Now allows for electronic transfers.

- Electronic activation of work orders.  Was already paid for but not activated, issue resolved.

- Training sessions, for accounting inputs and drive by readings, completed by Badger Rep on new Beacon program.